# An optimized approach for the improvement of cmmi in human resource management using multi objective genetic algorithms

### 1. Introduction

Software standards help an organization to adopt a uniform approach in designing, developing and maintaining software. There are a number of standards for software quality and software quality assurance. Once an organization decides to establish a software quality assurance process, standards may be followed to establish and operate different software development activities and support activities. A number of organizations have developed standards on quality in general and software quality in specific.

Challenged by the changes during the past ten years in the importance and utilization of software by businesses, enterprises now view the cost and quality of software development differently. Whereas IS organizations formerly minimized the significance of development engineering costs as non-recurring, the current critical nature of software in a product or service offering has elevated the importance of the development process. Thus, it is essential to maximize the use of any available tools or models to increase the efficiency and effectiveness of software development.

Software Engineering Institute (SEI) has developed, what is called a 'Capability Maturity Model' (CMMI) now called the Capability Maturity Model Integration (CMMI) to help organizations to improve software development processes. The CMMI contains very little information on process dynamics. . It doesn't address the following issues like Specific tools, methods and technologies to be followed, Issues in Human resource management, People management methodology and cost attached to people manager.

To solve these type of problems, scheduling problem with worker allocation was presented in [1] where workers skills level to each job is all the same .However in fact each worker has a different skill level for each machine. So another approach was proposed in [2], a new model consisting of the following three new procedures: shortening of ideal time, modifying infeasible solution to feasible solution and a new selection method of GA. In recent years, modified scheduling problem with worker allocation is presented by [3], in this proposal, a concept of Module Type GA (MTGA) was proposed, and a design of MTGA is proposed for solving modified scheduling problems with the worker allocation.

In this paper we focus on the real world problem in the systems development life cycle such as Organizations understaffed, Separation of duties. Human resource is the most important asset for a company to be competitive in the era of globalization, customer orientation and specialization. In order to overcome the problem we have suggested a Multi objective genetic algorithm (MOGA) for recruitment of the staff, Allocation of Jobs based on the skills they posses. We use MOGA in the two steps (a)From the available candidates the recruitment for the particular project is based on the multi skills on the required criteria will be selected.(b) The Job allocation is done based on the variable criteria associated with the nature of the Job.

This paper is organized as follows. In Section 2 the Human Resource allocation problem is defined. Section 3 describes the genetic algorithm proposed and discusses the representation of the individuals. The experimental study and results are presented in Section 4. Finally, conclusions and future work are outlined in Section 5.

### 2. Human Resource allocation Problem

Planning a large scale software project involves a set of activities and an allocation of programmers to teams and teams to work packages. Human resource is the most important asset for a company to be competitive. Time limit, quality are the main aims of the project management, have dialectic relations with each other. Time and quality should be optimized synthetically and planed overall. Given a fixed Work package ordering, there exists an optimal people distribution into teams. As the complexity of projects increases, the requirement of an organized planning and scheduling process is enhanced [4].

The company must be able to handle a number of projects. Most of the projects have been built in condition of multi-project [5]. For developing, there is a need to employ some developers who have skills which are necessary for the project. The different projects not only isolated but also related in many ways, for example, resources competition of projects and conflict of development period. The relations make the management of human resources for the projects complex, especially the different projects of resources competition. The management of multi-projects is very important for management of projects when resources are limited. The traditional methods of project management like Crux Path Method and Plan Estimate Review Technology can resolve the problem of management of one project effectively [6]. However, the traditional management methods can not effectively handle of the multi-projects which happen at same time.

The problem considered is the human resource, which is represented by a numerical identifier, a set of skills, and a salary. These human resources have an effort for each job. The effort represents the degree of dedication for one job. Formally, each person is denoted with

- N_i where i range from 1 to N, i denote the numerical identifier of a worker.

- Let S be the set of skills and N_s denotes the skill set with s varying from 1 to S and its combination.

- The salary of the person N_i is denoted by N_Sal.

To plan to manage the project with respect to the human resource, the project is divided into several modules. Module is modeled as the following. A module is represented by a numerical identifier and a set of properties. These properties are described in the following notations.

- _j where j ranges from 1 to M (j denotes a numerical identifier of Modules).

Each module has a set of required skills associated with it denoted by M_s

- Each module has to be finished in the time slot M_t.

To assign the human resource to the modules, we need to know the relation of the modules. The sequence of the modules must be fixed. Based on the sequence of the modules the relation between the skills required by the module and the skills possessed by the individual can be identified.

The objective is to minimize the salary, the time for development and improve the efficiency. To meet the objective for the development of the project,

- The duration of each module should be calculated first.

- Then the Work plan for each module must be framed.

- Then the required human resource must be identified with the time requirement month and the set of skills with in the available set of resource.

### (a) Minimizing the cost

n m

Min C1(x) = S i=1 S j=1 N_Sal ij Xij

### (b) Minimize the Time

n m

Min C1(x) = S i=1 S j=1 M_t ij Xij

### (c) Maximization of Efficiency

n m

Max C3(x) = S i=1 S j=1 N_S ij Xij

Where

i - Index of the module, i=1,2,......n

j - number of persons, j=0,1,2,....m

n - Total number of modules

m - Total number of persons

Xij =1 , if persons assigned to module i

Xij =0 , otherwise

Such resource allocation problems are instances of the 'bin packing problem', the solution of which is NP-hard [7] and for which, search based techniques are known to be effective.

### 3 The proposed Genetic Algorithm

Generally speaking, the resource allocation problem is NP hard, which means there are no known algorithms for finding optimal solutions [8]. Exhaustive search methods can be used to solve scheduling problems, but they require forbiddingly long execution times as the problem size increases. In this paper, an optimized method is proposed, using genetic algorithm to solve above allocation problem.

### 3.1 Genetic Algorithm

Genetic Algorithms are stochastic methods that can be used to solve a very broad class of optimization problems. They are known to solve problems in a heuristic way under consideration of the problem's environment. Therefore, it is useful to apply Genetic Algorithms to improve and manage allocation problem [9].

GAs is a robust general-purpose search program based on the mechanism of natural selection and natural genetics [10]. Genes and chromosomes are the fundamental elements in GAs. A chromosome is a string of genes. In a real problem, genes are the variables that are considered influential in controlling the process being optimized, and a chromosome is a solution to the problem. Genetic Algorithms search for the optimal solution from populations of chromosomes. The representation chosen for the genome is pivotal to the performance of GA [11].

In many optimization methods, we move gingerly from a single solution in the decision space to the next using some transition rule to determine the next solution. This solution-to-solution method is dangerous because it is a perfect prescription for locating false peaks in multimodal search spaces. By contrast, GAs work from a rich database of solutions simultaneously (a population of chromosomes), climbing many peaks in parallel; thus the probability of finding a false peak is reduced over methods that go solution to solution.

### 3.2 Multi Objective Genetic Algorithms (MOGA)

Multi-objective optimization deals with solving optimization problems which involve multiple objectives. Most real-world search and optimization problems involve multiple objectives (such as minimizing fabrication cost and maximize product reliability, and others) and should be ideally formulated and solved as a multi-objective optimization problem. However, the task of multi-objective optimization is different from that of single-objective optimization in that in multi-objective optimization, there is usually no single solution which is optimum with respect to all objectives[12]. Classical search and optimization methods usually work with a point-by-point principle and thus are required to be applied many times, each time finding one Pareto-optimal solution. Moreover, the efficacy of classical methods largely depends on the shape of the Pareto-optimal region, discreteness of the search space, presence of constraints, and others[13]. Over the past decade, population-based evolutionary algorithms (EAs) (genetic algorithms (GAs) and evolution strategies (ESs)) have been found to be quite useful in solving multi-objective optimization problems, simply because of their ability to find multiple optimal solutions in a single simulation run.

### The pseudo code for the MOGA is

Initialize Population

Evaluate Objective Values

Assign Rank based on Pareto Dominance

Computer Niche Count

Assign Linearly Scaled Fitness

Assign shared Fitness

For i=1 to number of Generations

Selection

Crossover

Mutation

Mutation

Evaluate Objective values

Assign Rank based on Pareto Dominance

Computer Niche Count

Assign Linearly Scaled Fitness

Assign shared Fitness

End Loop

### 3.3 Proposed Methodology

In this paper we propose Multi Objective Genetic Algorithm (MOGA) which overcomes the disadvantages of the previous algorithms. The processing steps of MOGA are as follows

Step 1: Generate the initial population P.

Step 2: Subdivide the population into 'm' subpopulation according to the number of objectives (m)

Step 3: For each subpopulation 'S' do the following steps.

Step 3.1: Evaluate the fitness based on the objectives assigned to each subpopulation.

Step 3.2: Select the best chromosome 'X' from 'S'.

Step 3.3: Select two chromosomes 'P1' and 'P2' from 'S'.

Step 3.4: Apply crossover between 'P1' & 'P2'. Let O1 be the best offspring.

Step 3.5: Apply crossover between O1 and 'X'. Let O2 be the best offspring.

Step 3.6: if O2 is better than 'X' then replace O2 with 'X'.

Step 3.7: Iterate steps (3.1 - 3.5) until all chromosomes are considered.

Step 4: The best chromosome in each subpopulation is compared for best solutions.

Step 5: Iterate steps 3 & 4 until best Pareto optimal solutions are obtained.

### 4 Experimental study and Results

In this paper we have chosen problem with 10 persons allocated for a set of 5 jobs. The expected cost is given in table 1. The expected time for development is given in table 2. The expected efficiency is given in table 3. The data specified here is from the primary data collected through survey. The experimental results are given in table 4. It is inferred from table 4 that the overall cost obtained by applying MOGA is lesser than the normal manual allocation method , the time for development is less and the overall efficiency is greater of the proposed method is greater.

### Table 1: Expected Cost

| Number of Job(i)/ Workers (j) | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 53 | 52 | 67 | 59 | 89 | 90 | 78 | 67 | 56 | 72 |
| 2 | 65 | 62 | 89 | 72 | 90 | 98 | 89 | 89 | 78 | 87 |
| 3 | 75 | 76 | 89 | 90 | 102 | 123 | 89 | 76 | 91 | 75 |
| 4 | 45 | 67 | 89 | 89 | 67 | 102 | 90 | 56 | 78 | 90 |
| 5 | 67 | 89 | 71 | 76 | 89 | 70 | 58 | 90 | 49 | 89 |

### Table 2: Expected Time for development

| Number of Job(i)/ Workers (j) | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 21 | 32 | 41 | 53 | 25 | 67 | 78 | 56 | 89 | 90 |
| 2 | 56 | 78 | 45 | 56 | 87 | 49 | 45 | 34 | 90 | 45 |
| 3 | 53 | 89 | 34 | 23 | 89 | 90 | 23 | 65 | 38 | 62 |
| 4 | 32 | 78 | 56 | 48 | 29 | 79 | 56 | 89 | 45 | 60 |
| 5 | 28 | 78 | 95 | 45 | 78 | 56 | 90 | 56 | 70 | 56 |

### Table 3: Expected Efficiency

| Number of Job(i)/ Workers (j) | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 3 | 5 | 6 | 7 | 4 | 5 | 9 | 5 | 6 | 9 |
| 2 | 2 | 3 | 6 | 5 | 6 | 8 | 3 | 5 | 7 | 3 |
| 3 | 5 | 4 | 6 | 4 | 8 | 4 | 5 | 2 | 8 | 3 |
| 4 | 4 | 5 | 8 | 4 | 6 | 3 | 7 | 8 | 9 | 4 |
| 5 | 5 | 8 | 4 | 3 | 9 | 4 | 7 | 3 | 6 | 7 |

### Table 4: Comparison of results

| Number of Jobs | Manual Assignment Method | MOGA |
| --- | --- | --- |
|  | Cost | Time | Efficiency | Cost | Time | Efficiency |
| 1 | 289 | 78 | 4 | 219 | 56 | 6 |
| 2 | 346 | 45 | 6 | 287 | 29 | 9 |
| 3 | 329 | 67 | 3 | 248 | 48 | 5 |
| 4 | 256 | 89 | 7 | 198 | 68 | 9 |
| 5 | 543 | 95 | 5 | 423 | 76 | 7 |

1: Comparative Chart for Cost

2: Comparative Chart for Time

3: Comparative Chart for Efficiency

### 5 Conclusions

In this paper a new type of algorithm MOGA has been proposed to overcome the disadvantages of the previous methodologies. The problem for the Human resource management based on their skills, number of resource availability and the cost attached to the person for the multiple modules has been considered. MOGA obtained best Pareto optimal solutions when compared to manual assignment method. A comparative analysis table and graph is provided at the end of this paper. Form this we can conclude that an Optimized approach for the Improvement of CMMI in Human Resource Management Using Multi Objective Genetic Algorithms can be used. In future we can extend this technique for other issues unsolved by CMMI.

### REFERENCES

[1] H.Iima ,N.Sannomiya, "Proposition of Module Type Genetic Algorithm and Its Application to Modified Scheduling Problems with Worker Allocation" IEEEJapan ,Vol.122-C, pp.409-416,2002

[2] A.Osawa , K. Ida ,"Scheduling Problem with Worker Allocation using Genetic Algorithm" , Japan-Australia workshop on intelligent and evolutionary systems, pp.1-8 ,2005

[3] H. Iima ,N.Sannomiya, "Module Type Genetic Algorithm for Modified Scheduling Problems with Worker Allocation" Proceedings of the American Control Conference Arlington, VA, 2001

[4] J. Magalhaes-Mendes, "Project scheduling under multiple resources constraints using a genetic algorithm", WSEAS TRANSACTIONS on BUSINESS and ECONOMICS, Issue 11, Volume 5, November 2008.

[5] Turner J R. The hand book of project based management [M].London: Mc-Graw Hill,1993.

[6] MaoYi Hua. Application for network optimization technique in construction claim management .

[7] Garey M., Johnson D., Computers and Intractability: a Guide to the Theory of NP-Completeness. W.H. Freeman, 1979.

C.Chang "Genetic Algorithms for Project Management" Annals of Software Engineering , Vol.11, pp 107-139,2001

[9] Milena Karova, Julka Petkova, Vassil Smarkov, " A Genetic Algorithm for Project Planning Problem", International Scientific Conference Computer Science'2008.

[10] Holland J., Adaptation in natural and artificial systems, University of Michigan Press, Ann Arbor, 1975.

[11] D. A. Coley, "An Introduction to Genetic Algorithms for Scientists and Engineers", New Jersey, 1999.

[12] E. Zitzler, K. Deb, L. Thiele, Comparison of multi-objective evolutionary algorithms: empirical results, Evolutionary Computation 8 (2000) 125-148.

[13] Ghosh, A. and S. Dehuri, 2004. Evolutionary algorithms for multi-criterion optimization: A survey. Intl. J. Comp. Inform. Sci., 2: 38-57