# Technology uses in business

Introduction

Businesses now days are heavily dependant on Information Systems to be competitive in a global market. This has seen a huge rise in spending on Information Systems by organizations. This is the way to go to survive in a highly competitive market that has no geographical boundaries across the world with the availability of fast paced communication via the internet.

The failure rate though of Information System Projects is appalling. Millions of dollars spent on such projects have gone to waste and even to the extent of some businesses going bankrupt. This essay discusses one such project “FoxMeyer's Delta III”

We learn thru through our mistakes and also from mistakes of others. This paper discusses issues that caused the downfall of this project and also gives recommendations on how this could have been avoided. There are best practices in Information Systems that form a very good guideline on managing projects.

Fox Meyer blamed their consultants and vendors of the system and whilst there was equal blame put back to Fox Meyer on the failure of the project. There were many downfalls on the whole project this essay discusses the issues and how these could have been avoided.

It is useful to take a look at the FoxMeyer catastrophe to see just where technology is-and isn't-to blame. The time during which this project transpired was the early days of ERP systems and the expectations were somewhat that “technology was the magic bullet”. Over the years lessons have been learnt but we see a high failure rate of system implementations.

Information System Failures -

Fox Meyer Delta III Project

In 1993 Fox Meyer Drugs conducted a market research and product evaluation with the goal of using technology to increase efficiency. The Unisys system that was in place was becoming inadequate for its growing volume of business and the vendor was phasing it out as well. The project was to move from mainframe based system to a client-server based infrastructure. They decided to purchase SAP R/3, and a warehouse automation system from Pinnacle Since Fox Meyer did not have the expertise in house for a project of this complexity Anderson consulting was hired to integrate and implement the two systems simultaneously. Fox Meyer was desperate to expand and their decision was based on assumptions that it would save heaps?? of dollars if they spent on this system. This was a time when sales were exploding but profit margins were low as the distribution business began to consolidate. Fox Meyer wanted to be a survivor and thus management decided it needed to replace the brains of its far-flung distribution system. In the 90's investment in ERP was becoming the “Big Business Fix”.

The Delta III project at FoxMeyer Drugs was at risk for several reasons. This study classifies the project risks at FoxMeyer into:

(1) Customer mandate

(2) Scope and requirements

(3) Execution and environment

First, the customer mandate relies on commitment from both top management and users. At FoxMeyer, although senior management commitment was high, it was found that some users were not as committed. In fact, there was a definite morale problem among the warehouse employees. This was not surprising, since the project's Pinnacle warehouse automation integrated with SAP R/3 threatened their jobs. With the closing of three warehouses, the transition to the first automated warehouse was a disaster. Disgruntled workers damaged inventory, and orders were not filled, and mistakes occurred as the new system struggled with the volume of transactions.

Second, the scope of the project was risky. FoxMeyer was an early adopter of SAP R/3. After the project began, FoxMeyer signed a large contract to supply University Health System Consortium (UHC). This event exacerbated the need for an unprecedented volume of R/3 transactions. Although, prior to the contract, testing seemed to indicate that R/3 on HP9000 servers would be able to cope with the volume of transactions, in 1994 R/3 could process only 10,000 customer orders per night, compared with 420,000 under FoxMeyer's original mainframe system.

Third, the execution of the project was an issue due to the shortage of skilled and knowledgeable personnel. FoxMeyer did not have the necessary skills in-house and was relying on Andersen Consulting to implement R/3and integrate the ERP with an automated warehouse system from Pinnacle. Although at the height of the project there were over 50 consultants at FoxMeyer, many of them were inexperienced and turnover was high. Finally, the environment quadrant of the risk framework includes issues over which project management has little or no control. Although FoxMeyer must have realized the project was in trouble, its perceived dependence on consultants and vendors prevented it from seeing how it could gain control. Since FoxMeyer was competing on price, it needed a high volume of transactions to be profitable. Yet with the UHC contract the focus of the project dramatically changed, contributing to rising project costs (eventually over $100million), lowering FoxMeyer's already narrow margins and erasing its profitability.

Project Escalation

A model of factors that promote project escalation suggests that

(1) Project factors, (2) psychological factors, (3) social factors and (4) organizational factors all contributed to the continuation of the project despite negative information. The implementation appeared troubled almost from the start. Despite warnings from Woltz Consulting (cite or exlain Woltz), during the early stages of the project, that a schedule for the entire implementation to be completed in 18 months was totally unrealistic, FoxMeyer's Delta project went ahead. Escalation is more likely when there is perceived evidence that continued investment could produce a large payoff. FoxMeyer expected the Delta project to save $40million annually. Andersen Consulting (citation?) and SAP were also motivated to continue the project. According to FoxMeyer, Andersen used trainees and used the Delta project as a "training ground" for" consultants who were very inexperienced. Similarly, FoxMeyer claimed that SAP treated it like "its own research and development guinea pig" (Financial Times 1998).Furthermore, project setbacks appeared temporary. For example, there was some measurement evidence that these systems could perform at FoxMeyer's required volume of transactions.

Psychological factors

Andersen and SAP had a prior history of success that encouraged them to continue the project. Andersen stated that they delivered an effective system, just as they have for thousands of other clients. Moreover, he expressed his emotional attachment to the project when he boasted about how an integrated $65 million computer system built on SAP R/3 would radically improve the company's critical operations. However, FoxMeyer overspent and bit off more than they could chew, since they lacked available users on staff with the sophistication to handle a fast-track installation. Also, the decision to go with two different vendors for two of the company's most important business systems was an error in information processing. This added still greater complexity to an already challenging situation.

Social factors

It is likely that Andersen Consulting and SAP needed to externally justify the Delta project. They probably didn't consider de-escalating the project since abandonment would not be good publicity. Moreover their "norms for consistency" were such that perseverance with project problems usually paid off for them.

Organizational factors

Both FoxMeyer's CEO and CIO were strong advocates of the project. However in February 1996, Thomas Anderson, FoxMeyer Health's president and CEO (and champion of the company's integration/warehouse-automation projects) was asked to resign duet delays in the new warehouse and realizing the SAP system's projected savings. A change in managements often needed for de-escalation. But it was too late for FoxMeyer. Reports seem to indicate that FoxMeyer had loose management controls, shown by the fact that management did not control the scope of the Delta project. For example, originally, FoxMeyer expected Andersen to design a system that could "ship in X number of hours”. Although Andersen designed a system that could do that, FoxMeyer later, wanted to be able to ship in one-third tone-half that time. Also, with the Subcontract, the throughput capacity of the SAP project had to be increased substantially. Furthermore, FoxMeyer didn't have adequate change management policies and procedures. For example, its labour problems exploded when workers began leaving their jobs en masse from three Ohio warehouses, which were scheduled to be replaced by the automated Washington Court House center. Because of a "debilitating morale problem among departing workers, a lot of merchandise was dumped into trucks and arrived at Washington Court House with packages damaged or broken open or otherwise unsalable as new product, resulting in a huge shrinkage in inventory.

Implications

There are high risks involved when adopting new technologies, especially in a unique situation that vendors cannot adequately test prior to actual use. On the other hand, customers should be aware of the risks and be compensated with discounts or other incentives for early adoption. FoxMeyer should have realized the risk in adopting R/3 in its early years and negotiated with the consultants to share the project risks by tying their compensation to project results. The contract with the consultants should have specified experienced personnel by name and no billing for "rookies". Also, FoxMeyer should have made an effort to become less dependent on the consultants. For example, knowledge transfer should have been written into the consulting contract. FoxMeyer needed to ensure that project knowledge was transferred to them from the consultants so that they could develop in-house skills for maintenance of the system after the consultants had left.

In hindsight, it is obvious that FoxMeyer should not have bet the company and should have de-escalated the project. To do that, it could have reduced the scope of the project - perhaps foregoing the UHC contract, or postponing it to alter phase in the project. A phased implementation would have been less risky and would have given the implementation team a chance to test transaction throughput more thoroughly. The pre-implementation testing was inadequate, partly because the UHC contract was added afterwards. Also, if FoxMeyer had not reduced their prices as much, then they would not have been as dependent on such a high volume of transactions. In other words, FoxMeyer should have reengineered its business practices to be compatible with the capabilities of the technology at that time.

Using just one vendor in the first phase would have reduced the risks and complexity of the project. The warehouse automation multiplied the project risk and interactions between R/3 and Pinnacle's automation took FoxMeyer into uncharted waters. Control of the project scope, costs and progress should have been tighter. An objective audit of the project progress might have saved FoxMeyer. Finally, FoxMeyer should have avoided the morale problem in the warehouses by training the employees, helping them develop new skills, putting some of them on the implementation team and using other change management techniques. Although a lack of management commitment can result in project failure, management over-commitment can be even more disastrous. It can cause errors in judgment and lead to project escalation. Overall, the expected payoff from the Delta III project was probably overestimated, given that benefits are often intangible. But regardless of expectations, for FoxMeyer it was not worth taking the risks it did.

Conclusion

Information System projects (ERP in this case) tend to be large and complex and require expertise that is typically not available internally within the organization to implement. This is in fact a wicked problem and this become a two fold wicked problem as two systems were being implemented and integrated. A better approach to the problems faced by FoxMeyer would have been to use industry best practices and follow it closely.

Soft system methodology would have been the best approach to this project. A project manager that could follow this methodology in the most stringent way would ensure a success in a project of this magnitude. Some aspects of Software Development Life Cycle integrated with SSM are also beneficial to such projects.

External consultants with knowledge about specific modules are critical and their knowledge should be transferred to internal employees. Selecting a vendor can be a lifelong commitment. Implementations require companies to adapt to the organization to the package through business process re-engineering. A close fit between the vendor and the user organization is positively associated with a successful package implementation. User training is vital so front line workers are able to handle the demands of the new system.

Most importantly Systems integrate information and standardize processes. If organizations find this consistent with their overall business strategies, then they will perceive greater value. In conclusion, FoxMeyer's experiences provide valuable lessons on how to avoider failure.