# To modernize and streamline watch

### Overview

Southwestern Hospital Group (SHG) with its acquisition of the Western Arizona Thoracic Care Hospital (WATCH). WATCH is a small 300-bed facility with approximately 1,500 full-time employees. The reasoning for the acquisition of this independent hospital by the profit SHG group was to modernize and streamline WATCH. By purchasing WATCH, SHG's cash flow could be applied to modernize and streamline the WATCH facility and it could generate some profit for the SHG chain.

WATCH is set up with a Windows NT domain with a primary domain controller (PDC) and a secondary domain controller (two of each controller). It has two Linux boxes performing print server and Domain Name System (DNS) services. There are a couple of Apache web servers performing intranet and Internet functions. The WATCH Internet site primarily is a static website with contact and facility information aimed at promoting WATCH services to the community. The internal intranet is used mainly for hospital policies and procedures. Also, the employees can update employee information on WATCH's website.

Currently, several domains exist at WATCH. The administrative domain includes the domain controllers, the Linux DNS servers, the Apache web servers and 10 host computers. The bookkeeping domain includes accounts payable and employee payroll and benefits processing. This domain has 50 client machines using an Oracle database. The billing domain manages patient data, accounts receivable, the Linux print servers, and 60 client computers. The patient records domain is in an in-house hospital data system that uses SQL Server 7.0 Service Pack 3 (SP3). Users feel that this system is nearing the end of its functional life. The proprietary system data is housed on an AS400 and is approximately 7 terabytes in size. In the nursing domain, there are three hosts in each of the 10 nurses' stations and an additional 12 workstations deployed at various WATCH locations for a total of 42 hosts. Backup duties are currently handled by Automated Tape Library DLT Drives storage backup, which can back up approximately 10 terabytes of data.

Purpose & Scope

SHG wants to merge WATCH into its network infrastructure and centralize the administrative domain into its central administrative site in San Diego. SHG's network is a Windows 2000/2003 network with Active Directory. The patient records application will eventually be merged into SHG's DB3 database hosted on mainframes in the San Diego administrative site. SHG wants to eliminate paper patient records as soon as possible and get WATCH to use its wireless patient records and tracking application, which uses Palm handheld devices.

Primary Considerations & Planning

Primary considerations have to be made assuming the whole network infrastructures of both SHG's and WATCH's. The primary considerations include deriving a migration plan; evaluate the existing infrastructure and backup activities etc.

The migration plan can be kicked off by starting the backup of the current WATCH and SHG's systems, this will safe guard the current state of both the systems. The migration can start off by replicating the complete WATCH's network schema to the existing SHG's master domain controller in the Windows 2003 Active directory. Once the complete schema of the WATCH's network is migrated to the SHG's domain controller the existing WATCH's domains can be disconnected from the current domain controller and switch to the new SHG's controller.

After successful migration of all the domains to the SHG's master domain control the old WATCH's domain servers can be upgraded to the Windows 2003 and replicate the same as load or back up domain controllers in the new SHG's environment. This approach will help in moving the whole domain controlling servers to a centralized data center location of SHG's environment setup.

Migration Preliminary Steps

Step 1: Creating and selecting a migration Plan.

Before migration consolidate and evaluate all the existing hardware in both WATCH and SHG's network environments. Evaluate the SHG's Windows 2000/2003 PDC and BDC domain controllers for possible use as primary PDC and BDC for entire WATCH and SHG's network. Also need to validate the SHG's PDC & BDC server loads to decide whether to use the existing domain controllers or upgrade the WATCH's domain controllers to balance the load of the entire network.

Step 2: Evaluate the WATCH's Support Software upgrades required.

Evaluate all the necessary software service packs and upgrades required for the migration to Windows 2000/2003. All Windows NT 4.0 with SP5 can be directly upgraded to Windows 2003 Standard Edition. Also validate any applications or services which are running on the existing Windows NT needs reinstall or can be left as it is.<./p>

Step 3: Backup all WATCH's & SHG's network service environment

Backup the existing network infrastructure for all possible circumstances, this is necessary to track the previous version of the environment for any troubleshooting or rollback situations.

Step 4: Obtain the administration access to SHG's network.

Obtain the access to all WATCH's and SHG's network assets and servers for moderation. This would be required to upgrade the WATCH's network infrastructure and modify the SHG's environment.

Step 5: Upgrading the SHG's Master Domain Controller

Once the back up activity is over, start designing the new schema architecture to support the SHG's domains. Validate all the possible use cases to the new schema which has to be deployed to the SHG's master domain controller.

Step 7: User Profile Migration

User profiles have to be migrated to the SHG's active directory even before the domain migration starts happening.

Step 8: Domain Migration

After deploying the new schema to the SHG's master domain controller, start migrating WATCH's domains to the new SHG's network. The migration should be done for each domain at a time by disconnecting to the WATCH's domain controller.

Step 9: DNS Migration

Make sure to migrate and validate all the existing name services from the existing to the new SHG's DNS server to resolve all the domain names correctly.

Step 10: PDC & BDC Upgrade

If everything is successful till this point then upgrade the WATCH's Primary and Backup domain controllers to the SHG's compatible Windows 2000/2003. After successful upgrade of the old domain controllers now we can start assigning the old DC's to the SHG's domain controller pool for load sharing and backup activities.

Step 11: Test & Signoff

Validate all the domains in the WATCH's and SHG's network are intact restored to the stable state after the upgrade and merging the WATCH's domains to the SHG's network.

Domain Structure Plan

In the above discussed approach the whole WATCH's domain naming convention can be retained if the SHG's network does not clash with the WATCH's name space. We can also change the domain names of the WATCH's network where ever it has namespace collision with the SHG's system.

Authentication & Security

All the domains can be migrated one by one to the SHG's environment, even before the migration starts the profiles has to be ported to the new SHG's active directory for authentication when the switch happens.