# Project preparation essay

### INTRODUCTION:

Being project manager, I am going to have to monitor all sub-teams of the project - even though I have been allocated to the Coding / Testing part of the project. This is because the project manager must ensure that all parts of the project are developed on time, meeting the final specification and most importantly that the team are happy with the direction the project is going in.

I shall attempt to list as many risks as possible that will concern the project as a whole, under the 3 categories of Project Risks, Product Risks and Business Risks. As well as for each sub-team: Coding, Documentation and Testing.

### 1. Experienced Member Leaving Team

Should an experienced member leave the team, due to illness or academic disciplinary procedures - we will then have to make do without that member. In order to minimise the impact of this to the team, all work is required to have an accompanying comments document which briefly explains why something was done and how it works. So that should such an event occur, one of the other members of the team can pick up where they left off.

| Risk Type: Project Risk: Low | Affects: Whole Project |
| --- | --- |

### 2. Management Change

In the teams initial meeting we discussed the possibility of roles changing, throughout the lifespan of the project. Most people seemed content with the roles that they were assigned, however I made it clear that should they be interested, no matter how small an interest, in another role to keep in touch with the person who's doing that role so that they can see and question that person whilst they are acting in that role, and learn from them, so that should a change be required they can step up to that persons position with ease.

| Risk Type: Project Risk: Low | Affects: Whole Project |
| --- | --- |

### 3. Hardware Unavailability

The chances of Hardware being unavailable is quite high as the team is only being issued one PDA and one Bluetooth GPS Puck to go with it. So people will not always be able to test their code on the device instantly. However the projects main assignment is to get it running on a Windows PC which shall be our main task, when we get round to deploying it on mobile technology we will organise group programming and testing sessions so that we can all have access to the PDA.

| Risk Type: Project Risk: Low | Affects: Whole Project |
| --- | --- |

### 4. Requirements Change

Whilst we have finalised our requirements list for the project, there is a chance that we will have to add more or modify one of our existing requirements. Should this occur, a team meeting will be called so that we can discuss how to go about making these changes - as it will affect the team as a whole, and each change will require a different method of approach.

| Risk Type: Product Risk: Medium | Affects: Whole Project |
| --- | --- |

### 5. Loss of Data

With the risk of all data being stored in one place, and then getting lost (i.e. Fire, Corruption of Sectors, Physically Damaged Disk etc.) we'll ensure that all our code is stored on a SVN Repository and our Documentation is also backed up on our own computers and an online backup solution such as 123-drive.com and Idrive.com.

| Risk Type: Project / Product Risk: Medium | Affects: Whole Project |
| --- | --- |

### 6. Hardware Failure (PDA / GPS Puck)

Should the hardware we have been given to develop for fail. We will return it to the School of Computing Science and see if they are able to replace / repair the hardware. If not, our biggest priority will be to get the software working on a windows PC and can always use a Windows Mobile OS 5.0 Emulator.

| Risk Type: Project Risk: Low | Affects: Coding |
| --- | --- |

### 7. Client changing features

Should the client, request a feature later on in the development of the software solution. It can affect the release schedule of the final code. To avoid this at all risk, we will ensure that the features which have been requested are set as final in a contract, and should any more have to be added - it can be done so, after the final development of the software. Unless of course the feature is part of the core operation of the solution being developed, then a clause will dictate that we are able to go over the due date of completion.

| Risk Type: Product Risk: Low | Affects: Whole Project |
| --- | --- |

### 8. Access to Information

Due to laws based on the data protection act (i.e. handling peoples timetables etc.), as well as terrorism laws (i.e. taking photos of public places, such as university buildings). We will have to ensure that we get the Universities full co-operation in helping us develop this software such as allowing us access to timetables, building names and letting us photograph and map them for the solution itself.

| Risk Type: Project / Product Risk: Low | Affects: Whole Project |
| --- | --- |

### 9. New Technology

Having never developed GUIs the programmers will have to learn and read up on developing and creating them. This can cause delays, so in order to avoid this we will set ourselves small projects, to create mini applications that will require the use of a GUI before we start work on the full featured program just to give us some practice, as well as using an IDE such as Eclipse as we have never used anything like it.

| Risk Type: Project / Product Risk: Low | Affects: Whole Project |
| --- | --- |

### 10. Inefficient Code

Should some of the code developed by one of the programmers prove to be too inefficient (i.e. a route finding algorithm), we shall have to look in to making it more efficient. In order to ensure we get it as efficient as possible (for our knowledge level), we will set deadlines where a working prototype can be tested and it's performance analysed before integrating into the main program.

| Risk Type: Project Risk: Medium | Affects: Coding |
| --- | --- |

### 11. No Demand for Product

Should the software solution be released and we find that people prefer a standard map over the final product, we will have to ensure that through public surveys and testing there is an interest for the product and if so what would make them want to use it!

| Risk Type: Business Risk: Low | Affects: Whole Project |
| --- | --- |

### 12. Resource Restraints

Should the resources for the project be cut (i.e. having to return loaned hardware such as PDAs, and GPS chucks) we will have to develop the solution without them. This can be quite complicated however, should not in the long run affect the development of the solution as we will use the same procedure mentioned in Pt. 6.

| Risk Type: Business | Affects: Coding |
| --- | --- |

### 13. Project Running Over Time

Most software development is generally over budget and late in being delivered. Whilst our task is quite small and we have a long time to develop it, there is still a slim chance that we are running behind schedule. Should this happen - we will focus solely on developing the core parts of the program, any additional features that we had in mind will be scrapped (even though they are planned to be added after we have a working product!).

| Risk Type: Product / Business Risk: Medium | Affects: Whole Project |
| --- | --- |

### 14. Team Member Schedules

Whilst most of us are on the same courses, our timetables still vary slightly (between IS and CS). This is quite unfortunate as it makes finding meeting times quite hard. In order to minimise this, we have a record of minutes should someone be ill / have other commitments for them to read up on after the meeting has taken place. During the development of the solution we shall also ensure that most of the coding / documentation is done with us all together whenever possible as it will make the sharing of information much easier than using electronic forms such as e-mail.

| Risk Type: Project Risk: Medium | Affects: Whole Project |
| --- | --- |

### 15. Holidays Communication

During the 1st and 2nd Semester there's a 3 week holiday period. During this period staying in touch with other team members will be extremely difficult. In order to minimise this risk, we will attempt to have a weekly web conference to ensure that everyone is on the same page and that they are meeting their dead lines, and should there be any questions they can be answered.

| Risk Type: Project Risk: High | Affects: Whole Project |
| --- | --- |